## Slide 1
Team Everglades
Java capstone
Arjun Panikar
Antonio Nazco
Julio Cesar Rodriguez
Antony Alfaro
Alan Aguillon Juarez

## Slide 2
Approach
Day 1:
    Feature to implement JPA
    Feature to implement pricing service updates
    Research SSL
  Day 2:
    Merge and implement role-based security
  Day 3:
    Integration and testing with security
  Day 4
    Implement SSL
    Containerization
  Day 5
    Integration and Testing
Notes: 3 Minutes

## Slide 3
Differentiators
OOP Concepts Inclusion
  Class Builders
  Data Transfer Objects to pass/receive data from/to API calls
  Abstracts classes
Solution Architecture
  Multiple roles in the pricing service API that added security for the end points
  Used profiles to switch between instances of the same abstraction
  Deployed solution in a container
  Implemented SSL
Notes: 2.5 minutes

## Slide 4
Retrospective
What went well
Experience working on the same code base using Git.
Experience resolving merge conflicts
Learnt about OOP design concepts.
What didn’t go well
Unable to implement music extractor
Ideas
Pair programming for future projects
Create knowledge base for learnings from Java training
Notes: 2.5 minutes